## Slide 1
Honey Badgers Inc CMS Project
Jeremy Criquet
Cole Grim
Joshua Leihe
Matthew Isaac Lean
Jono Yang
FantomCMS
(Content Management System)

## Slide 2
Honey Badgers Inc CMS Project
Intro
Fantom CMS aims to create a modular, customizable Content Management System implementing new HTML5 and AJAX technologies.

## Slide 3
Honey Badgers Inc CMS Project
Sprint One - System Core
As a viewer, I want the URL I visit to route me to the appropriate page.
As a developer, I want my server to give the appropriate HTML code on a HTTP request.
As a content manager, I want to be able to control the users on my website.
As a content manager, I want to be able to edit the settings on my website.
As a developer, I want to be able to store my information.
As a developer, I want my web server to be secure.
As a developer, I want to ensure my changes maintain functionality.
As a developer, I want to maintain an organized structure between my fellow developers.

## Slide 4
Honey Badgers Inc CMS Project
Sprint Two - Content Apps
As a viewer, I want to be able to navigate the website from a central location.
As a developer, I want to be able to control the flow of state.
As a content manager, I want to be able to control the colors of the website.
As a content manager, I want to be able to deliver static pages.
As a developer, I want to ensure my changes maintain functionality.
As a developer, I want to maintain an organized structure between my fellow developers.
As a user of the system, I must be able to read the user manual of the FantomCMS.

## Slide 5
Honey Badgers Inc CMS Project
Sprint Three - Extensions & Polish
As a content manager, I want to be able to have many options for displaying pictures.
As a content manager, I want to have a rich audio playing experience.
As a content manager, I want to be able to control the layout and further control the colors of the website.
As a content manager, I want to be able to show a gallery of multimedia to the viewer.
As a developer, I want to ensure my changes maintain functionality.
As a tester, I need to be able to do software builds and run regression tests.
As a developer, I want to maintain an organized structure between my fellow developers.

## Slide 6
Honey Badgers Inc CMS Project
The Future

## Slide 7
Honey Badgers Inc CMS Project
Questions?